# Supervisor Meeting Notes — Week 6

Project: Classification of Malignant Melanoma in Canines (CATCH)

Project Code: DAIM2025A_088

Student: Muhammad Tayyab Abbas

Supervisor: Dr Claire Cashmore

Meeting: Third fortnightly supervisor meeting — 29 June 2026

# 1. Done this fortnight (W5-6)

Attention U-Net (Oktay 2018) + 3-way segmentation comparison.

ResNet-50 tumour-subtype classifier (transfer learning).

Made the pipeline genuinely real-CATCH-ready (.svs reading, COCO/SQLite annotation masks, 7 subtypes, slide-level split).

# 2. Honest data status

No real CATCH slides processed yet — results are on SYNTHETIC data and validate the code, not the biology. The real set is 350 .svs WSIs, 50 each of 7 subtypes, 12,424 polygon annotations (TCIA DOI 10.7937/TCIA.2M93-FX66). Blocker: license-gated, large (~hundreds of GB) download; needs OpenSlide.

# 3. Three bugs found and fixed

Label bug: subtype was guessed from a filename colour-cast -> now from the real subtype folder/annotation.

Data leakage: patch split mixed same-slide patches across train/test -> now slide-level (verified zero overlap).

Transfer learning: frozen-encoder BatchNorm kept updating and overwriting pretrained stats -> now held in eval mode.

# 4. Results (synthetic)

| Model | Params | Dice | IoU | Hausdorff |
| --- | --- | --- | --- | --- |
| Baseline U-Net | 31.04M | 0.842 | 0.727 | 111.3 |
| U-Net + ResNet-34 | 24.44M | 0.225 | 0.127 | 218.5 |
| Attention U-Net | 31.39M | 0.965 | 0.932 | 113.3 |

ResNet-50 (demo, 3 classes): accuracy=1.000, macro-F1=1.000, AUC=1.000 — perfect score is a synthetic-data artefact.

# 5. Decisions I need from you

7-class subtype vs. binary melanoma-vs-rest as the primary target?

Combined end-to-end metric vs. separate seg/cls evaluations?

Data scope: a subset of subtypes to start, or wait for all 350?

Single split now, 5-fold CV reserved for the final?

# 6. Next fortnight (W7-8)

EfficientNet-B3 + comparison with ResNet-50.

First real-data run once OpenSlide + download are in place.

Evaluation phase: 5-fold CV, McNemar's test, Grad-CAM.