# Progress Report — Weeks 5–6 (Attention U-Net + ResNet-50 Classification)

Project: Classification of Malignant Melanoma in Canines (CATCH)

Project Code: DAIM2025A_088

Student: Muhammad Tayyab Abbas

Supervisor: Dr Claire Cashmore

Reporting period: Weeks 5–6 (23 June – 6 July 2026)

Meeting: Third fortnightly supervisor meeting

# 1. Summary

Phase 2 continued on schedule. The Attention U-Net (Oktay et al., 2018) was implemented and trained, giving a three-way segmentation comparison (baseline / ResNet-34 / Attention). In parallel, the tumour-subtype classification track began: a ResNet-50 classifier (ImageNet transfer learning, progressive unfreezing, label-smoothing) was trained and evaluated with accuracy, macro-F1, AUC-ROC and a confusion matrix. All validated on synthetic data; the pipeline was also made real-data-ready (native .svs reading, COCO/SQLite annotation masks, the 7 CATCH subtypes, and a corrected slide-level split).

# 2. Planned vs. actual (Gantt)

| Gantt task | Planned | Status |
| --- | --- | --- |
| Attention U-Net Implementation | W5–6 | Complete (3-way comparison) |
| ResNet-50 Classification | W6–7 | Started (W6) — trained & evaluated |

# 3. Attention U-Net — segmentation (3-way)

| Model | Params | Dice | IoU |
| --- | --- | --- | --- |
| Baseline U-Net | 31.04M | 0.842 | 0.727 |
| U-Net + ResNet-34 | 24.44M | 0.225 | 0.127 |
| Attention U-Net | 31.39M | 0.965 | 0.932 |

The attention gates re-weight the encoder skip features using the decoder signal, suppressing background and focusing on tumour regions. Built on the same backbone as the baseline, so the comparison isolates the attention effect.

Figure: Attention U-Net test predictions (image | ground truth | prediction).

# 4. ResNet-50 — tumour-subtype classification

| Metric | Value |
| --- | --- |
| Classes | mast_cell, melanocytic, squamous_cell |
| Accuracy | 1.000 |
| Macro F1 | 1.000 |
| Macro precision | 1.000 |
| Macro recall | 1.000 |
| Macro AUC-ROC | 1.000 |

Figure: ResNet-50 confusion matrix (test).

Trained with cross-entropy + label smoothing (0.1), AdamW, and progressive unfreezing (head → deeper layers). Note: synthetic-data validation; absolute values will change on real CATCH slides.

# 5. Next fortnight (Weeks 7–8)

Train EfficientNet-B3 classifier and compare with ResNet-50.

Run on the real CATCH slides once downloaded.

Begin evaluation phase: 5-fold cross-validation, McNemar's test.